T ROCK CRM — PHASE 1 BUILD TRACKER

Adnaan Iqbal  |  $45,000  |  Live by May 15, 2026

Check BUILD when complete. Check TEST when verified. P = Priority (C=Critical, H=High, M=Medium, L=Low).

0. Pre-Build Setup

Get paid, set up project, prep environment.

| ☐ | ☐ | P | Task |
| --- | --- | --- | --- |
| Build | Test | Pri | 13 items |
| ☐ | ☐ | C | s0-1 Signed SOW received |
| ☐ | ☐ | C | s0-2 Deposit ($22,500) received |
| ☐ | ☐ | H | s0-3 Create GitHub repo and project structure (monorepo: client/, server/, shared/) |
| ☐ | ☐ | H | s0-4 Set up Railway project (app server + PostgreSQL + Redis) |
| ☐ | ☐ | H | s0-5 Configure Cloudflare DNS and R2 bucket for file/photo storage |
| ☐ | ☐ | M | s0-6 Set up Resend/SendGrid for system notification emails |
| ☐ | ☐ | C | s0-7 Confirm Microsoft 365 admin access — Azure AD app + Graph API permissions |
| ☐ | ☐ | C | s0-8 Confirm Procore API credentials for new platform |
| ☐ | ☐ | H | s0-9 Request HubSpot data export from T Rock |
| ☐ | ☐ | C | s0-10 Design full database schema (deals, contacts, activities, photos, audit_logs, offices, users) |
| ☐ | ☐ | H | s0-11 Finalize deal stage definitions with James and Adam |
| ☐ | ☐ | H | s0-12 Define required fields per stage transition |
| ☐ | ☐ | H | s0-13 Define role permissions matrix (Admin, Director, Sales Rep) |

1. Pipeline & Deal Management

Custom stages, DD classification, validation gates, mandatory fields.

| ☐ | ☐ | P | Task |
| --- | --- | --- | --- |
| Build | Test | Pri | 13 items |
| ☐ | ☐ | C | s1-1 Deal model — CRUD with all required fields |
| ☐ | ☐ | C | s1-2 Custom stage pipeline: DD, Estimating, Bid Sent, In Production, Close Out, Closed Won, Closed Lost |
| ☐ | ☐ | H | s1-3 Visual pipeline view with drag-and-drop stage movement |
| ☐ | ☐ | C | s1-4 DD classified separately — excluded from active pipeline totals |
| ☐ | ☐ | H | s1-5 Multi-estimate tracking: DD estimate, bid estimate, awarded amount, CO adjustments |
| ☐ | ☐ | C | s1-6 Stage transition validation gates — required fields enforced |
| ☐ | ☐ | C | s1-7 Backward movement blocked unless Director override |
| ☐ | ☐ | H | s1-8 Mandatory lost-deal notes: reason dropdown + required free-text |
| ☐ | ☐ | L | s1-9 Competitor name field on lost deals |
| ☐ | ☐ | H | s1-10 Stale deal alert engine — configurable 30/60/90 day thresholds per stage |
| ☐ | ☐ | H | s1-11 Stale deal notifications to rep + manager |
| ☐ | ☐ | M | s1-12 Stale deals dashboard widget (company-wide) |
| ☐ | ☐ | C | s1-13 Deal detail view — all fields, estimates, stage history, contacts, emails, photos, docs |

2. Reporting & Dashboards

Preset reports, per-rep dashboards, director views, visual charts, performance tracking.

| ☐ | ☐ | P | Task |
| --- | --- | --- | --- |
| Build | Test | Pri | 23 items |
| ☐ | ☐ | C | s2-1 Per-rep dashboard: my deals, tasks, metrics, follow-ups |
| ☐ | ☐ | C | s2-2 Director dashboard: all reps at a glance, click-into-rep |
| ☐ | ☐ | H | s2-3 Click into rep → open deals, lost deals, activity, performance |
| ☐ | ☐ | H | s2-4 Preset report: Pipeline by stage (DD separated) |
| ☐ | ☐ | H | s2-5 Preset report: Pipeline value by rep |
| ☐ | ☐ | H | s2-6 Preset report: Closed Won summary (month/quarter/year) |
| ☐ | ☐ | H | s2-7 Preset report: Closed Lost with reason breakdown |
| ☐ | ☐ | H | s2-8 Preset report: Activity per rep (calls, emails, tasks, follow-ups) |
| ☐ | ☐ | M | s2-9 Preset report: Revenue forecast (weighted pipeline) |
| ☐ | ☐ | C | s2-10 Locked company-wide filters — users cannot modify base reports |
| ☐ | ☐ | H | s2-11 Filter-within-report (by rep, date range, stage) |
| ☐ | ☐ | H | s2-12 Pie charts (Recharts) |
| ☐ | ☐ | H | s2-13 Bar charts (Recharts) |
| ☐ | ☐ | H | s2-14 Trend lines (Recharts) |
| ☐ | ☐ | H | s2-15 Month-over-month comparison per rep |
| ☐ | ☐ | M | s2-16 Quarter-over-quarter comparison per rep |
| ☐ | ☐ | M | s2-17 Year-over-year comparison per rep |
| ☐ | ☐ | H | s2-18 Activity: calls logged per rep |
| ☐ | ☐ | H | s2-19 Activity: emails sent per rep |
| ☐ | ☐ | H | s2-20 Activity: tasks completed per rep |
| ☐ | ☐ | M | s2-21 Activity: follow-up compliance rate per rep |
| ☐ | ☐ | H | s2-22 Pipeline value views: DD vs. true pipeline separation |
| ☐ | ☐ | M | s2-23 Custom report builder |

3. Procore Integration

Bi-directional sync, stage mapping, project boards, Bid Board, change orders.

| ☐ | ☐ | P | Task |
| --- | --- | --- | --- |
| Build | Test | Pri | 12 items |
| ☐ | ☐ | C | s3-1 Procore API client setup and auth in new platform |
| ☐ | ☐ | C | s3-2 Bi-directional sync: CRM deals ↔ Procore projects |
| ☐ | ☐ | C | s3-3 Bi-directional sync: CRM stages ↔ Procore stages |
| ☐ | ☐ | C | s3-4 Stage mapping with guardrails (prevent Closed Won incident) |
| ☐ | ☐ | H | s3-5 Personal project board per rep — filterable Procore projects (Brock) |
| ☐ | ☐ | H | s3-6 Bid Board: surface new opportunities in CRM |
| ☐ | ☐ | H | s3-7 Bid Board: surface stage changes in CRM |
| ☐ | ☐ | H | s3-8 Bid Board: assignment notifications |
| ☐ | ☐ | H | s3-9 Carry over Playwright Bid Board → Portfolio automation from SyncHub v3 |
| ☐ | ☐ | H | s3-10 Deal-to-project automation: Closed Won → auto-create/link Procore project |
| ☐ | ☐ | H | s3-11 Change order tracking — auto-update deal value from Procore COs |
| ☐ | ☐ | H | s3-12 Procore sync polling job (BullMQ + Redis) |

4. Email & Communication

Microsoft Graph email, auto-logging, inbound triggers, call logging.

| ☐ | ☐ | P | Task |
| --- | --- | --- | --- |
| Build | Test | Pri | 11 items |
| ☐ | ☐ | C | s4-1 Graph API client — OAuth flow with Azure AD |
| ☐ | ☐ | C | s4-2 Send email from CRM (compose UI + Graph send) |
| ☐ | ☐ | C | s4-3 Receive/sync inbound email from Outlook |
| ☐ | ☐ | C | s4-4 Auto-log emails to deal records (match by contact) |
| ☐ | ☐ | C | s4-5 Auto-log emails to contact records |
| ☐ | ☐ | H | s4-6 Full email thread history on deal detail view |
| ☐ | ☐ | H | s4-7 Inbound email trigger → auto-create task on rep's list |
| ☐ | ☐ | H | s4-8 Contact touchpoint counter (emails, calls, notes) |
| ☐ | ☐ | H | s4-9 Manual call logging form: notes, duration, outcome, deal |
| ☐ | ☐ | M | s4-10 Manual note/meeting logging on deals and contacts |
| ☐ | ☐ | H | s4-11 Email sync polling job (BullMQ) |

5. Contact Directory

Search, filter, categorize, de-duplicate, touchpoint alerts.

| ☐ | ☐ | P | Task |
| --- | --- | --- | --- |
| Build | Test | Pri | 8 items |
| ☐ | ☐ | C | s5-1 Contact model: name, title, company, phone, email, category, address, notes |
| ☐ | ☐ | H | s5-2 Categories: client, sub, architect, property mgr, regional mgr, vendor, influencer |
| ☐ | ☐ | C | s5-3 Directory list view with search + filter |
| ☐ | ☐ | H | s5-4 Contact detail: deals, projects, communication, touchpoints |
| ☐ | ☐ | H | s5-5 Contact-to-deal association |
| ☐ | ☐ | M | s5-6 De-duplication: warn on potential duplicate (email/phone match) |
| ☐ | ☐ | M | s5-7 Touchpoint alerts until new contact receives outreach |
| ☐ | ☐ | H | s5-8 Contact CRUD: create, edit, delete, merge duplicates |

6. Photo & Document Management

Cloudflare R2 storage, photo timeline, document attachments.

| ☐ | ☐ | P | Task |
| --- | --- | --- | --- |
| Build | Test | Pri | 8 items |
| ☐ | ☐ | C | s6-1 Cloudflare R2 integration: upload, retrieve, delete (S3 API) |
| ☐ | ☐ | H | s6-2 Photo upload UI on deal detail (drag-and-drop + picker) |
| ☐ | ☐ | H | s6-3 Photos tagged to deals (site visit, inspection, progress, completion) |
| ☐ | ☐ | M | s6-4 Photos tied to properties and projects |
| ☐ | ☐ | M | s6-5 Photo timeline per deal — chronological visual history |
| ☐ | ☐ | H | s6-6 Photos shared across sales, estimating, PM |
| ☐ | ☐ | H | s6-7 Document/file attachments on deals (contracts, RFPs, estimates, COs) |
| ☐ | ☐ | H | s6-8 File type support: JPG, PNG, PDF, DOCX, XLSX |

7. Audit Trail & Data Integrity

Field-level tracking, guardrails, validation.

| ☐ | ☐ | P | Task |
| --- | --- | --- | --- |
| Build | Test | Pri | 8 items |
| ☐ | ☐ | C | s7-1 Audit log model: record_type, record_id, field, old/new value, user, timestamp |
| ☐ | ☐ | C | s7-2 Auto-log every field change on deals |
| ☐ | ☐ | H | s7-3 Auto-log every field change on contacts |
| ☐ | ☐ | H | s7-4 Stage change timeline on deal detail view |
| ☐ | ☐ | H | s7-5 Guardrails: dropdowns for state/region, stage, deal type |
| ☐ | ☐ | C | s7-6 Required fields enforced at stage transitions |
| ☐ | ☐ | M | s7-7 T Rock-specific options only — no irrelevant fields |
| ☐ | ☐ | M | s7-8 Audit log viewer for directors (search, filter by user/record/date) |

8. Alerts & Task Management

Daily task lists, stale deal alerts, follow-up reminders, activity flags.

| ☐ | ☐ | P | Task |
| --- | --- | --- | --- |
| Build | Test | Pri | 8 items |
| ☐ | ☐ | C | s8-1 Task model: title, description, due_date, priority, status, assigned_to, deal_id |
| ☐ | ☐ | C | s8-2 Automated daily task list (BullMQ morning cron) |
| ☐ | ☐ | H | s8-3 Prioritized by: overdue, inbound emails, stale deals, deadlines |
| ☐ | ☐ | H | s8-4 Task list UI on per-rep dashboard (checkable, sortable) |
| ☐ | ☐ | H | s8-5 Stale deal notification engine (configurable per stage) |
| ☐ | ☐ | H | s8-6 Follow-up reminder engine (deal stages + contact touchpoints) |
| ☐ | ☐ | M | s8-7 Activity drop alerts (90-day rolling avg, flag below 1 std dev) |
| ☐ | ☐ | H | s8-8 Alert email delivery via Resend/SendGrid |

9. Multi-Office Architecture

Data silos, cross-office reporting, centralized admin.

| ☐ | ☐ | P | Task |
| --- | --- | --- | --- |
| Build | Test | Pri | 6 items |
| ☐ | ☐ | C | s9-1 Office model: name, address, region, settings |
| ☐ | ☐ | C | s9-2 All data scoped by office_id |
| ☐ | ☐ | C | s9-3 Per-office data isolation (users can't see other offices) |
| ☐ | ☐ | H | s9-4 Cross-office reporting rollup for directors |
| ☐ | ☐ | H | s9-5 Centralized admin panel: offices, users, permissions |
| ☐ | ☐ | H | s9-6 Office-scoped dashboards and pipelines |

10. Auth & Users

Login, roles, permissions, responsive layout.

| ☐ | ☐ | P | Task |
| --- | --- | --- | --- |
| Build | Test | Pri | 7 items |
| ☐ | ☐ | C | s10-1 User model: name, email, role, office_id, active |
| ☐ | ☐ | C | s10-2 Auth: login, logout, sessions (JWT or Clerk) |
| ☐ | ☐ | C | s10-3 Roles: Admin, Director, Sales Rep |
| ☐ | ☐ | H | s10-4 Admin can create/edit/deactivate users |
| ☐ | ☐ | C | s10-5 Permission guards on routes + API endpoints |
| ☐ | ☐ | H | s10-6 Password reset flow |
| ☐ | ☐ | H | s10-7 Responsive layout: desktop + mobile browsers |

11. Migration & Launch

HubSpot migration, validation, training, go-live, payment.

| ☐ | ☐ | P | Task |
| --- | --- | --- | --- |
| Build | Test | Pri | 13 items |
| ☐ | ☐ | C | s11-1 Map HubSpot fields to new CRM fields |
| ☐ | ☐ | C | s11-2 Build HubSpot → CRM migration script |
| ☐ | ☐ | H | s11-3 Assign reps their records to scrub before migration |
| ☐ | ☐ | C | s11-4 Run migration in staging |
| ☐ | ☐ | C | s11-5 Validate migrated data with sales team |
| ☐ | ☐ | C | s11-6 Final migration to production |
| ☐ | ☐ | C | s11-7 Team training session — all users |
| ☐ | ☐ | H | s11-8 User guide document |
| ☐ | ☐ | H | s11-9 Admin guide document |
| ☐ | ☐ | C | s11-10 Go-live: full team on production |
| ☐ | ☐ | C | s11-11 On-site support week (3 hrs/day, May 15–22) |
| ☐ | ☐ | C | s11-12 Collect final payment ($22,500) |
| ☐ | ☐ | H | s11-13 Confirm HubSpot non-renewal |

Total scope items: 130