T ROCK CONSTRUCTION   ×   BUILDKIT LABS

Custom CRM — Adnaan’s Task List

March 2026  |  Confidential

Everything you need to do to get from this meeting to a signed scope and into the build. Items are in priority order. Deadline: scope signed by end of this week, build starts Monday.

This Week (Scope & Sign-Off)

Send Deliverables to T Rock

1.  Send the Director Briefing doc to Brett, Takashi, James, and Adam

2.  Send the Needs Assessment form to the sales team (Caleb, Tim, Brock, Derek, Chris, Colby) — collect completed forms by Wednesday

3.  Send the General Scope doc to Brett, Takashi, and James for review

4.  Send the Detailed Scope doc to Brett and Takashi as the technical reference

Finalize Stage Definitions

5.  Schedule a 30-minute call with James and Adam to formalize deal stages and transition rules

6.  Document the exact stages: DD → Estimating → Bid Sent → In Production → Close Out → Closed Won / Closed Lost

7.  Define what fields are required at each stage transition

8.  Define who can approve stage transitions (rep vs. director)

Pricing & SOW

9.  Finalize pricing for Phase 1 based on the detailed scope

10.  Draft the SOW covering Phase 1 deliverables, timeline, payment schedule, and IP transfer terms

11.  Send SOW to T Rock for signature by end of week

12.  Confirm HubSpot cancellation timeline with Takashi — do they need to notify before May 15 or is it auto-renew?

Data Migration Planning

13.  Export current HubSpot deal data and assess data quality

14.  Identify which HubSpot fields map to the new CRM fields

15.  Build a data cleanup task list for the sales team — assign each rep their own records to scrub

16.  Set a deadline for data cleanup completion (before migration)

Technical Prep

17.  Define the tech stack for the CRM build (confirm: React/TypeScript/Vite, Node/Express, PostgreSQL, Railway)

18.  Set up the repo and project structure

19.  Design the database schema for deals, contacts, activities, photos, and audit logs

20.  Confirm Microsoft 365 admin access for Graph API integration — who at T Rock grants this?

21.  Confirm Procore API access and permissions for the new platform (company ID: 598134325683880)

April (Build Phase)

Week 1: Foundation

22.  Auth system — user accounts, roles (Admin, Director, Sales Rep), permissions

23.  Deal model — create, edit, view deals with all required fields

24.  Custom stage pipeline — visual pipeline view with drag-and-drop and validation gates

25.  DD classification — separate DD track with its own pipeline view

26.  Multi-office data architecture — office-scoped data with cross-office rollup capability

Week 2: Reporting & Dashboards

27.  Per-rep dashboard — my deals, my tasks, my metrics

28.  Director dashboard — all reps, all deals, click-into-rep detail view

29.  Preset report templates (pipeline by stage, rep performance, closed won/lost, activity)

30.  Visual charts — pie charts, bar charts, trend lines

31.  Performance comparison views (MoM, QoQ, YoY)

32.  Locked filters — company-wide report filters that cannot be accidentally changed

Week 3: Integrations & Communication

33.  Procore native sync — bi-directional deal/project data

34.  Personal project board (Brock’s feature request)

35.  Bid Board integration — carry over SyncHub v3 automation

36.  Microsoft Graph email integration — send/receive, auto-log to deals

37.  Daily task list generation — auto-prioritized morning list per rep

38.  Contact directory — full CRUD, search, filter, categorize

Week 4: Photos, Audit, Alerts

39.  Built-in photo management — upload, tag, tie to deals and projects

40.  Audit trail — field-level change tracking on every record

41.  Stale deal alerts — configurable thresholds with notifications

42.  Mandatory lost-deal notes — enforced at stage transition

43.  Activity tracking per rep — calls, emails, tasks logged and visible to directors

44.  Data entry guardrails — dropdowns, required fields, validation rules

Data Migration

45.  Build HubSpot → CRM migration script

46.  Run migration in staging environment first

47.  Validate migrated data with the sales team

48.  Final migration to production

May (Launch)

49.  Internal testing with 2–3 reps (Caleb, Brock, one more) — target: May 1–7

50.  Bug fixes from testing feedback

51.  Full team training session

52.  Go-live — target: May 7

53.  Confirm HubSpot non-renewal before May 15

54.  Post-launch support — daily check-ins for the first week

55.  Collect Phase 2 priorities from the team based on real usage

Phase 2 Backlog (Post-Launch)

These were discussed in the meeting but are explicitly deferred to after Phase 1 is stable:

56.  AI business card scanning

57.  AI industry news feed and lead generation

58.  Large loss monitoring for existing clients

59.  AI data discrepancy detection (CRM vs. Procore vs. spreadsheets)

60.  Relationship/influence mapping with connection value scoring

61.  Performance anomaly detection

62.  Call recording integration

63.  AI auto-lead creation from public transaction data

Ongoing

64.  Monitor support hub for tickets and feature requests

65.  Encourage Derek to submit his own tickets (called out in the meeting)

66.  Track Brock’s feature request as resolved once personal project board ships

67.  Document everything — system docs, admin guide, user guide for the sales team